# Minutes of Meeting — Design Review 04

Review of the telemetry acquisition subsystem preliminary design. Rev 1.0

# 1. Decisions

Decision: The acquisition subsystem shall use a time-tagged sample buffer for all channels.

Decision: The REST interface in REQ-0005 shall be versioned from day one.

# 2. Action Items

Action item: Update SysRS section 2 to clarify the REQ-0001 sampling rate. Owner: Dr. Sharma. Due: 2026-09-01.

Action item: Confirm REQ-0008 authentication mechanism with the security panel. Owner: Lt. Rao. Due: 2026-09-15.

# 3. Requirement Changes

Requirement change: REQ-0006 is modified to require structured JSON logging output.

Requirement change: A new requirement REQ-0011 is added to require automatic fault recovery within 30 seconds, in addition to REQ-0009.

# 4. Test Outcomes

REQ-0001: PASS — all 3 channels acquired during the hardware-in-loop demonstration.

REQ-0005: FAIL — sample retrieval endpoint did not meet latency budget during load test.

REQ-0002: PASS — MTBF estimate recorded above 2000 hours on the reference platform.